# AWS IAM Identity Center → Microsoft Entra ID
High-Level Migration Plan

## 1. Purpose & Objectives

Purpose:
Migrate authentication and identity lifecycle management from AWS IAM Identity Center (native directory) to Microsoft Entra ID.

Objectives:
• Centralize authentication
• Preserve permission sets
• Enable SCIM provisioning
• Improve governance and security

## 2. Current State (As-Is)

Identity Provider: AWS IAM Identity Center (native)
User & Group Management: Manual in AWS
Provisioning: Manual
Federation: None

## 3. Target State (To-Be)

Identity Provider: Microsoft Entra ID
Authentication: SAML Federation
Provisioning: SCIM
Authorization: AWS Permission Sets
MFA & Governance: Entra ID

## 4. Migration Scope

In Scope:
• Authentication via Entra ID
• SCIM provisioning
• Permission set reuse

Out of Scope:
• Permission set redesign
• ABAC redesign

## 5. Migration Phases

Phase 1: Discovery & Readiness
Phase 2: Entra ID Preparation
Phase 3: Federation (SAML)
Phase 4: SCIM Enablement
Phase 5: Validation & UAT
Phase 6: Production Cutover
Phase 7: Decommission AWS Native Users

## 6. Rollback Strategy

Disable SCIM
Switch IdP back to AWS directory
Reassign AWS groups if needed

## 7. Security & Compliance

MFA enforcement
Centralized audit logs
Least privilege access
Reduced orphaned accounts

## 8. Success Criteria

All users authenticate via Entra ID
No access outages
Automated joiner/mover/leaver lifecycle